Document Control

Change History

| Revision | Change Date | Description of changes |
| --- | --- | --- |
| V1.0 | 12/06/2023 | Initial release |

Document Storage

The document is stored in the project’s github repository at

https://github.com/Kavyanjali0202/CommerceBank/tree/main/Commerce-Bank-Pro-main

Document Owner

I am responsible for writing and maintaining this document.

Table of Contents

- OVERVIEW	4

  - Purpose and Scope	4

  - Goals and Objectives	4

  - Project Deliverables	4

  - Assumptions and Constraints	5

  - Schedule and Budget Summary	5

  - Success Criteria	5

  - Definitions	6

  - Evolution of the Project Plan	6

- STARTUP PLAN	6

  - Team Organization	6

  - Project Communications	6

  - Technical Process	7

  - Tools	7

- WORK PLAN	7

  - Activities and Tasks	7

  - Release Plan	10

  - Iteration Plans	10

  - Budget	10

- CONTROL PLAN	10

  - Monitoring and Control	10

  - Metrics Collection	11

- SUPPORTING PROCESS PLANS	11

  - Risk Management Plan	11

  - Configuration Management Plan	12

# 1 Overview

## 1.1 Purpose and Scope

This project document specifies the development and management for the Commerce Bank Web Portal application. The purpose for this web application is to provide bank account holders with an easy way to view transactions and maintain their existing accounts.

The scope of this project is to develop the web application and deploy to a local environment fully featured. The features and use cases are specified within the system requirements document for this project. Any updates to the requirements document constitute a change in scope. A user guide will be provided at the end of the project’s life cycle.

## 1.2 Goals and Objectives

Project goals:

- Give banking customers a simple way to view banking transactions

- Create a web application that is intuitive and easy to navigate.

Project objectives:

- Create a database that stores transaction details of banking customer’s accounts.

- Create an interface that allows users to login to view bank transaction details.

- Create a homepage that utilizes a dashboard that displays transaction notification information.

- Create a feature that allows users to split bills with friends.

- Create a feature to transfer money with a unique id.

## 1.3 Project Deliverables

The following items will be delivered to the customer on or before 12/05/2023:

- Source code

- User’s Guide

- Test Plan

- System test Cases

## 1.4 Assumptions and Constraints

Assumptions:

- The Commerce Bank team will be available to answer questions in a timely manner.

- The project team will have a group meeting at least once per week.

Constraints:

- The software must be in a newer web framework.

- There must be database software running in conjunction with the app.

- The password field must be masked on the login page.

- The project must be completed and ready by 12/05/2023.

## 1.5 Schedule and Budget Summary

Schedule Information (Major milestones and deliverables):

- 02/17/2020 - Iteration #1 Planning Complete

- 02/23/2020 - Project Charter Complete

- 02/29/2020 - Requirements Document Complete

- 03/02/2020 - Iteration #1 Closeout

- 03/02/2020 - Iteration #2 Planning Complete

- 03/08/2020 - Project Plan Complete

- 03/13/2020 - Group Powerpoint/Video Presentation Complete

- 03/16/2020 - Iteration #2 Closeout

- 03/16/2020 - Iteration #3 Planning Complete

- 03/16/2020 - Technical Prototype Complete

- 04/03/2020 - Architecture Document Complete

- 04/06/2020 - Iteration #3 Closeout

- 04/06/2020 - Iteration #4 Planning Complete

- 04/20/2020 - Iteration #4 Closeout

- 04/20/2020 - Iteration #5 Planning Complete

- 04/26/2020 - Test Plan/Reports Complete

- 04/27/2020 - User and System Guide Complete

- 05/01/2020 - Stakeholder PowerPoint Presentation Complete

- 05/04/2020 - Product Go-live; Iteration #5 Closeout

Budget Summary:

Based on the team working a minimum of 3 hours per week on the project, the total estimated budget for the project is $5100. A full breakdown of budget expenses can be viewed in Section 3.4.

## 1.6 Success Criteria

- Project is feature complete by Nov 4th

- All test cases pass and have code coverage over 10%

## 1.7 Definitions

Dashboard -​ refers to portion of the web application that displays a snapshot of recent banking transactions as well as a summary of the number of times a notification rule is triggered.

Notification Rule - Refers to any set criteria that will alert the application user​	 when said criteria matches any bank transaction.

Transaction -​ Refers to any deposit or withdrawal event that occurs within a bank account. Information within a transaction includes the account number, processing date, balance, amount, and description of the event.

## 1.8 Evolution of the Project Plan

The project plan will be updated with identified risks at the start of each iteration. Mitigation plans and risk responses will also be recorded. These will be added to the risks section of this document.

The technical process is subject to change. Before any change in process will be made, the team will consult with the project manager and update the technical process section of this document.

# 2 Startup Plan

## 2.1 Team Organization

Project Manager: 	The project manager is responsible for organizing the project and the rest of the team. The project manager is also tasked with assisting in programming.

Programmers (3): 	The programmers are tasked with writing the code and unit tests associated with this project. The programmers will also assist in planning and design.

## 2.2 Project Communications

The team will communicate through Disocrd for general scheduling and questions. The team will meet twice each iteration at the minimum with additional meetings scheduled when unforeseen situations arise.

If there are technical disputes, the team members shall bring the dispute to a team meeting and argue each side. If a consensus can not be reached, the project manager has the final say on the technical implementation.

## 2.3 Technical Process

At the start of an iteration, each team member will either self-assign or be assigned to issues. When developing code for an issue, the team member will branch off of the master branch in the project’s Github repo. Once code is ready to be reviewed, the team member will open a pull request to merge their proposed change into the master branch. When an approving review is given, the branch can be merged.

At the end of every iteration, a release tag will be attached to the most recent commit on master, signifying the end of that iteration. The team will then evaluate needs for the next iteration and start the iteration process once again.

## 2.4 Tools

- Programming Language – React,

- Database software - MySQL

- Version Control – Version control will be handled through Github

- Defect tracking – Defects will be reported to the Github issues page for the project

- Automated testing – Unit testing will be accomplished using an Selenium framework.

## 3.2 Release Plan

10/03/2023 - MILESTONE ​	-​ Signup/login pages are developed.

10/26/2023 - Basic functionality for adding transactions and splitting transactions.

11/042023 - MILESTONE​	 - All features implemented at a minimum viable working​	 condition.

05/04/2023 - MILESTONE​	 - Release of final product​

## 3.3 Iteration Plans

Each iteration will last 2 weeks. Planning will begin on the first day of each new iteration. At this planning meeting, the team will evaluate the current state of the project and the goal dates for milestones. Tasks will be defined and given estimated effort totals in this meeting. Then, the developers will be assigned tasks to work on for the iteration.

Code should be developed throughout the weeks and any testing must be completed before the end of the iteration. Any changes not submitted to the master branch on the Github repo by the end of the iteration will be carried into the next iteration.

Alongside regular iteration development and planning, ongoing documents and project plans will be maintained. Team members will decide who owns the ongoing responsibilities for that iteration term at the beginning of each iteration.

## 3.4 Budget

1 Project Manager working 3 hours per week ---  30 hrs * $50/hr = $1500

3 Software Engineers working 3 hours per week --- 90 hours * $40/hr = $3600

Total hours = 120

Average rate (per hour)= $42.50

Total Amount (for entire team)= $1500+ $3600= $5100

All tools the team uses will be free to use for this project’s purpose, therefore not adding to the cost.

# 4 Control Plan

## 4.1 Monitoring and Control

Weekly 	–	Team meeting for project updates, iteration planning and cooperative problem solving.

### 4.2 Project Measurements

| Phase | Measurement | Source |
| --- | --- | --- |
| Release Planning | Record effort estimates for product features | Project Manager |
| Iteration Planning | Record effort estimates for scheduled tasks Update effort estimates for product features Update estimated dates in release plan. Identify risks and form plans to manage found risks. | Project Manager |
| Iteration Closeout | Record actual effort for scheduled tasks Record actual effort for product features | Project Manager/ Programmers |
| System Test | Record the rate at which errors are found. Fix errors recorded. | Project Manager/ Programmers |
| Project Closeout | Archive project performance data in process database. Compile report on successes and failures of the project. | Project Manager |
| Ongoing | Record defects found from integration testing. Assign each defect to one of the following categories: major, minor, unimportant. Keep track of the state of each defect: open, assigned, fixed, closed. | Project Manager/ Programmers |

# 5 Supporting Process Plans

## 5.1 Risk Management Plan

| Risk | Probability | Loss | Risk Exposure | Mitigation Plan |
| --- | --- | --- | --- | --- |
| Highest risk is the team’s unfamiliarity with React and node.js | 80% | 4 Weeks | 3.2 weeks | Open communication among developers to minimize potential time stuck |
| Risk of under-scheduling time necessary to complete iterations | 30% | 1 week | 0.3 week | Weekly meetings to evaluate time spent on iteration tasks. Dedicated time during iteration start dates and closeouts to evaluate/modify time scheduling predictions. |
| Local configurations might not accurately reflect how the web app runs in a server environment | 20% | 1 week | 0.2 week | Research implementation of hosting in a server environment. |
| Hardware and software failures (developers, dependencies, and client) | 20% | 2 weeks | 0.4 week | Set dedicated time for testing new feature implementations for issues and bugs. |
| Developers are using different platforms for development | 10% | 0.5 weeks | 0.05 weeks | Determine technologies and their cross-platform capabilities early before development cycle |
| Scope creep | 10% | 2 Weeks | 0.2 weeks | Set project deliverables will adhere to requirements and specifications clearly stated on Commerce Bank Project Requirements document |

## 5.2 Configuration Management Plan

- All work products will be stored in the project’s Github repo. Documents will be stored in a directory entitled “Documents” once a complete version has been produced.

- Documents will have a fully qualified name attached to them in order to remove any ambiguity that may arise from abbreviations. Github contains versioning natively, so no version numbers will be attached to the document names themselves.

- Only the system requirements, project plan and source code will be baselined and under configuration control. All other artifacts can be updated as needed by the team.

- Any items that follow change control procedures are considered baselined on the item’s initial release.

- When a baselined document needs change, the change control process is as follows: (1) A team member proposes a change to a specific document with detailed information on the subject and context of the change.  The team democratically votes on whether the change is necessary.

- All documents subject to the change control process must have a change history section. Once a change is made, the following must be added to the change history section: Revision number, Date the change was made, Description detailing change and why it was necessary, and the name of the person who introduced the change.